StATUS REPORT

New Century Health Clinic

|  |  |
| --- | --- |
| PROJECT MANAGER | CHRISTOPHER SIGOUIN |
| BUSINESS ANALYST | LUKE FRASER |
| SYSTEMS ANALYST | JOHNATHAN FORSTER |
| DATABASE ADMINISTRATOR | BEHN MCILWAINE |
| Monday, December 14, 2015 | |

# Status Report THREE

|  |  |
| --- | --- |
| **Progress Overview:** | We are now proceeding into the design phase of development for the proposed system. To ensure that design meets specification, we wish to assure you that analysis is still being conducted during this time period. As it does show that we are a few days behind schedule, this lapse will not hinder production of vital system components. Below lists the following completed tasks.   * Conducted and continuing meetings with associates * Offered best practice solutions and reviewed alternatives * Interviewed various patients and personnel of New Century * Determined main functional areas that required focus * Researched data conversion security concerns, and deployment strategies * Continuing to define use case scenarios |
| **Budget Overview:** | |
|  | |
| **Outstanding Issues / Recommended Actions:** | We are currently three days behind schedule. We do not see this as an issue and continue to proceed in accordance with our deadlines. |
| **Change Requests:** | No change requests have been recorded to date |
| **Plans for Next Period:** | Our next phase strategies will ultimately define system functionality overall, therefore it is extremely important for all involved parties to provide insight into the practices of New Century Clinic.   * Continuing to define use case scenarios * Documentation and design of system architectural needs * User interface design and wire framing * Developing report analysis documentation and mock-ups |